Feasibility Study

Technical Feasibility:

This project will be developed using Python and the Pygame library, which is well-suited for creating simple graphics-based games. The multiplayer functionality will utilize Python’s socket library, enabling two players to connect on the same network. For game data persistence, a simple database such as SQLite or file-based storage will be employed. Overall, the selected tools are not overly complex, and we possess a foundational understanding of them, making the project manageable.

Schedule Feasibility:

We believe the project can be completed within the given timeframe if we follow a clear plan and refrain from adding extra features.

- Weeks 1–2: Work on the chessboard and basic movement

- Weeks 3–4: Finish the main game logic, like rules and turns

- Weeks 5–6: Add local multiplayer using sockets

- Weeks 7–8: Add save/load feature and test everything

The exclusion of features such as artificial intelligence and animations facilitates adherence to the project timeline.

Resources:

We will use Python, Pygame, and the socket library. GitHub will be used to manage our code, and we may use Trello to organize tasks. We will develop and test the project on Windows computers. All these tools are free and easy to access.

Risks and Mitigation:

- Chess rules might be hard to implement
Some parts, like check and checkmate, can be confusing, so we will build the logic step by step and test it often.

- Multiplayer might not work properly at first.
Networking can be tricky, so we will start testing it early and keep it simple.

- Not enough time
If we run out of time, we will focus only on the main features and skip anything extra.